ITC306

Assessment 1 Template: Project Charter and Plan

Instructions: Replace all [Enter...] placeholders with your content. Remove guidance text before submission. Keep the Project Charter to max 2 pages and the Project Plan to max 1 page (excluding evidence).

| Field | Your entry |
| --- | --- |
| Project ID / Project Name | 2026-6 – AI-Powered Cyber Phishing Simulator + Training Portal |
| Client / Sponsor | CSU |
| Team name | CyberShield |
| Team leader | Abdullah Al Numan |
| Deputy team leader | Md. Rifat al Mortoza |
| Team members | Samiur Rahman |
| Submission date | 30th March 2026 |
| Version | 1.00 |

# 1. Project Charter (max 2 pages)

## 1.1 Problem / opportunity statement

## CSU students and staff are increasingly exposed to phishing attacks, yet current training approaches are mostly theoretical and lack practical engagement. This results in low awareness and higher risk of security breaches. With phishing attacks becoming more sophisticated and frequent, there is an urgent need for an interactive, hands-on training solution. A simulated phishing environment with real-time feedback will improve user awareness and reduce cybersecurity risks effectively.

## 1.2 Objectives and success criteria (3-6)

List 3-6 objectives. Each objective must include a measurable success indicator.

Objectives table

| Objective | Success measure (how you will know it is achieved) |
| --- | --- |
| Build a secure web portal for phishing simulations | System supports ≥10 concurrent users completing scenarios successfully |
| Record and track user performance | Admin dashboard accurately shows responses and progress |
| Provide AI or rule-based phishing scenario generation | Each user experiences ≥5 unique scenario types per session |
| Deliver admin reporting dashboard | Dashboard displays ≥3 performance metrics (accuracy, completion rate, improvement) |
| Ensure ethical compliance | 0 real emails sent; fully controlled lab simulation |
| Improve user awareness | Users score ≥30% improvement between pre and post assessment |

## 1.3 Stakeholders and roles

Stakeholders table

| Stakeholder | Role (care/decide/use/approve) | Responsibilities / interests | Contact / channel |
| --- | --- | --- | --- |
| CSU/Project Sponsor | Approve/Decide | Sets project expectations, reviews progress, and approves the final solution against client needs | Email / Project meetings |
| Jason Howarth | Approve/Care | Primary client contact; provides requirements, feedback, and approval of the simulator and training portal features | Teams / Email |
| Project Team | Decide/ Build | Design, develop, test, and document the phishing simulator, training workflows, admin page, and reporting functions | Teams / GitHub |
| System Administrator | Care / Use | Monitors user completion, reviews performance data, and tracks improvement through the admin portal | Web admin portal / Email |
| End users (Students, staff or demo users) | Use / Care | Complete phishing scenarios, make decisions in the simulator, and receive training feedback to improve cyber awareness | Web Portal/ Login systems |
| Security/Privacy Reviewer | Care/Approve | Ensures the system stays safe and ethical, avoids real phishing activity, and follows security and privacy constraints | Review Meetings/ Documentation |

## 1.4 Scope boundaries (current)

Be explicit. Clear in-scope / out-of-scope boundaries help prevent scope creep.

Scope boundaries

| In scope | Out of scope |
| --- | --- |
| Web portal development (Python/Flask + frontend) | Sending real phishing emails |
| User login/authentication | Mobile app version |
| AI or rule-based phishing scenario generator | Integration with corporate email systems |
| Admin dashboard & reporting | Paid third-party phishing services |
| Logging & analytics | Network penetration testing |

## 1.5 Constraints and assumptions

Constraints and assumptions

| Item | Type (Constraint / Assumption) | Implication for approach / feasibility |
| --- | --- | --- |
| Limited project timeline (semester duration) | Constraint | Features must focus on a working prototype rather than a full production system |
| No real phishing emails allowed (ethical requirement) | Constraint | The system will simulate phishing scenarios only within a controlled training portal |
| Limited budget / no paid services | Constraint | Only free or open-source tools and frameworks will be used |
| Students have basic web development skills | Assumption | The system can be built using simple technologies like Python/Flask and basic frontend tools |
| Access to development tools (VS Code, GitHub, MySQL) | Assumption | Development, testing, and version control can be managed using these tools |
| Privacy and security compliance | Constraint | No real personal or corporate data will be used; only sample users or dummy accounts |
| Internet and local hosting availability | Assumption | The training portal can be tested using a local server or university lab environment |
| AI or rule-based scenario generator available | Assumption | Phishing examples can be generated using predefined templates or simple AI assistance |

## 1.6 Solution context (project type)

1.6 Solution context (project type)

### Software project product vision (if applicable)

For: CSU students and staff (end users) and system administrators (admin users)

The solution: A web-based phishing simulation and training portal that presents realistic phishing scenarios, captures user decisions, and provides immediate feedback and performance tracking.

Provides: Improved phishing awareness, measurable learning outcomes, and reduced cybersecurity risk through safe, controlled training simulations.

### Software project product vision (if applicable)

## 1.7 High-level deliverables (4-8)

Deliverables

| Deliverable | Description | Evidence of completion |
| --- | --- | --- |
| Web-based phishing simulator | Functional portal with interactive phishing scenarios | Working demo + screenshots |
| User authentication system | Secure login/logout system for users | Tested login system + logs |
| Scenario generation module | AI/rule-based phishing scenario generator | Sample generated scenarios |
| Admin dashboard | Displays user performance and analytics | Dashboard screenshots + demo |
| Reporting system | Tracks progress and improvement over time | Exported reports/graphs |
| Training feedback system | Provides instant feedback after each scenario | UI screenshots + user flow |
| Testing and validation report | Testing results for functionality and usability | Test cases + results |
| Project documentation | Technical and user documentation | Final report + GitHub repo |

## 1.8 Definition of success (1-2 lines)
A usable and secure phishing simulation system that demonstrates measurable improvement in user awareness, provides clear performance insights to administrators, and meets all ethical and functional requirements defined by the client.

## 2. Project Plan (max 1 page)

2.1 Main milestones (phase gates, not feature lists)

| Milestone / phase gate | Target date | Deliverable/decision | Owner | Success evidence |
| --- | --- | --- | --- | --- |
| Project initiation complete | Week 2 | Approved project charter | Rifat | Submitted document |
| Design approval | Week 4 | System architecture + UI design | Abdullah | Design diagrams |
| Prototype development | Week 6 | Working basic simulator | Dilraj | Demo prototype |
| Mid-project review | Week 8 | Feedback incorporated | Tanmeet | Updated system |
| Final system completion | Week 10 | Fully functional system | Team | Final demo |
| Submission & presentation | Week 12 | Final deliverables submitted | Team | Submission confirmation |

2.2 Work breakdown summary (major work streams)

| Work stream | Description | Owner | Notes |
| --- | --- | --- | --- |
| Project management | Planning, tracking, coordination | Rifat | Oversees progress |
| Backend development | Flask server, database, logic | Tanmeet | Core system |
| Frontend development | UI/UX design and implementation | Abdullah | User interface |
| Scenario design | Phishing content creation | Tanmeet | Training quality |
| Testing & QA | Testing functionality and usability | Abdullah | Continuous testing |
| Documentation | Reports and technical docs | Dilraj | Final submission |

2.3 Schedule snapshot (key dates only)

| Week | Key date | Milestone | Notes |
| --- | --- | --- | --- |
| Week 2 | Charter submission | Project initiation | Assignment 1 |
| Week 4 | Design ready | Architecture finalised | Internal review |
| Week 6 | Prototype ready | Core system working | Demo |
| Week 8 | Mid review | Improvements applied | Feedback stage |
| Week 10 | Final build | Complete system | Testing done |
| Week 12 | Submission | Final delivery | Assessment |

2.4 Top 5 risks and mitigations

| Risk | Likelihood | Impact | Mitigation action | Owner |
| --- | --- | --- | --- | --- |
| Limited time | High | High | Prioritise core features only | Rifat |
| Technical skill gaps | Medium | High | Use simple tools + online resources | Abdullah |
| Integration issues | Medium | Medium | Regular testing and debugging | Dilraj |
| Poor team coordination | Medium | High | Weekly meetings + task tracking | Rifat |
| Ethical/security issues | Low | High | Use simulated data only | Tanmeet |

2.5 Communication cadence

| Meeting | Purpose | Attendees | Frequency | Output | Tool |
| --- | --- | --- | --- | --- | --- |
| Weekly team meeting | Progress tracking | All members | Weekly | Meeting minutes | Teams |
| Client check-in | Feedback and approval | Leader + client | Bi-weekly | Feedback notes | Email |
| Daily quick sync | Task updates | Team | As needed | Task updates | WhatsApp |
| Sprint review | Demonstrate progress | Team | Fortnightly | Demo | Teams |
| Documentation review | Quality check | Team | Before submission | Final edits | Google Docs |

## 2.6 Change control approach (1-2 sentences)

# Any changes to scope or requirements will be proposed during team meetings, reviewed for feasibility and impact, and approved by the team leader and client before implementation.

3. Workspace and collaboration evidence (max 2 pages OR links + screenshots)

For: CSU students and staff (end users) and system administrators
The solution: A web-based phishing simulation and training portal that presents realistic phishing scenarios, captures user decisions, and provides immediate feedback and performance tracking
Provides: Improved phishing awareness, measurable learning outcomes, and reduced cybersecurity risks through safe and controlled simulations

Workspace evidence links

| Evidence item | Link / location | Screenshot ref | Notes |
| --- | --- | --- | --- |
| ProjectLibre | [Insert ProjectLibre link] |  | Code and version control |
| Whatsapp | [Insert Teams link] | SS3 | Communication |
| Google Drive | [Insert link] |  | Documents storage |
| Meeting minutes | [Insert link] |  | Weekly records |
| Folder structure | [Insert link] |  | Organized files |
| Evidence link | [Insert link] | https://github.com/alnuman825-lang/Phishing---simulator---project/tree/main | Logs/screenshots |

Evidence items to cover: PM tool/board setup; repository/artefact space; onboarding (members added, roles set); first tasks; first minutes; evidence trail location.

# Submission checklist

All placeholders replaced; guidance removed.

Project Charter within max 2 pages; Project Plan within max 1 page (excluding evidence section).

Milestones are phase gates (deliverables/decisions), not feature lists.

Risks are project-specific with clear owners and mitigations.

Links/screenshots show board, repo, artefact structure, onboarding and minutes.