ITC303 / ITC306

Assignment 2 — Requirements Baseline &

Technology Decision Pack

| Subject Code | ITC303 / ITC306 |
| --- | --- |
| Assignment | Assignment 2 — Requirements Baseline & Technology Decision Pack |
| Group Name / Number | CYBER SHIELD |
| Project Title |  |
| Team Members (Name & ID) |  |
| Date of Submission |  |

Submission Checklist

☐  Section 1 — Requirements baseline (requirements list, NFRs, acceptance criteria, constraints)

☐  Section 2 — Models and diagrams (appropriate to your project type)

☐  Section 3 — Technology shortlist and evaluation (decision matrix included)

☐  Section 4 — Feasibility evidence / spike results

☐  Section 5 — Updated project controls (milestones, risk register, change log)

☐  Section 6 — Appendix (team contributions summary + supporting evidence)

Section 5 — Updated Project Controls

5a. Milestones / Plan Snapshot (Post-Decision, Rolling-Wave)

| Milestone / Deliverable | Key Tasks | Due Date | Owner(s) |
| --- | --- | --- | --- |
| Assignment 2 Submission | Finalise all sections, internal review and submission. | 15-May-2026 | Whole team |
| Sprint 1: Core Setup | Flask environment setup and MySQL database schema. | 22-May-2026 | Md Rifat al Mortoza |
| Sprint 2: Logic Development | Code phishing scenario workflows and logic of instant feedback. | 01-Jun-2026 | Samiur Rahman |
| Sprint 3: UI & Admin Tools | Build the admin dashboard and complete the user interface. | 08-Jun-2026 | Abdullah Al Numan |
| Assignment 3 Submission | Final System testing and project delivery | 15-Jun-2026 | Whole team |

5b. Risk Register (Updated)

| Risk ID | Risk Description | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- | --- |
| Risk ID | Risk Description | Likelihood | Impact | Mitigation |
| R01 | Database Schema Errors: The complexity in the connection between users and scores can result in the loss of data. | Medium | High | Early schema validation and foreign key constraints. |
| R02 | Logic Inconsistency: Phishing situations might fail to elicit the appropriate feedback. | Low | High | Add a milestone in a project to explicitly test scenario logic. |
| R03 | Security Vulnerabilities: There may be a problem with the session management or password storage. | Low | High | Make explicit use of secure authentication and session management in Flask. |
| R04 | Time Limitations: Complex features might take more time than the semester deadline to be implemented. | High | Medium | Use the Moscow prioritization strictly, i.e., must requirements first. |

5c. Change Log

| Date | Change By | Description of Change | Reason / Impact |
| --- | --- | --- | --- |
| 28-Apr-2026 | Team | Provided explicit attention to audit logging and secure authentication. | Recommended after feasibility exercise revealed security gaps. |
| 28-Apr-2026 | Team | Added a milestone of Project Validation. | To ensure scenario logic is accurate before end implementation. |
| 29-Apr-2026 | Team | Complete Flask + MySQL was selected as the tech stack. | Determined to be the best fit for development time and team skills. |
| Date | Change By | Description of Change Added | Reason / Impact |
| 28-Apr-2026 | Team | explicit emphasis on audit logging and secure authentication. | Recommended after feasibility exercise revealed security gaps. |

Section 6 — Appendix

6a. Team Contributions Summary

| Student Name | Sections Contributed To | Summary of Contributions |
| --- | --- | --- |
| Abdullah Al Numan | Sections 1 & 2 | Created the requirements baseline, sorted user stories, and created the UML diagrams (Activity, Use Case, Sequence, and ERD). |
| Samiur Rahman | Sections 3 & 4 | Carried out the technology trade-off analysis with a scoring of Flask, Django and React; carried out the feasibility spike validation. |
| Md Rifat al Mortoza | Sections 5 & 6 | Prepared the revised project controls, milestone plan and risk register according to the feasibility outcomes; prepared the final appendix. |

6b. Supporting Evidence

Evidence Item 1 — Database ERD Validation:

 Description: This evidence confirms the relational design used to link users, scenarios, and results.  Relevance: Validates that a relational schema is suitable for tracking progress accurately. 

[ PREPARED BY ABDULLAH(GROUP LEADER]

Evidence Item 2 — Feasibility Proof of Concept (PoC):

 Description: A basic prototype was built to test user authentication and immediate feedback delivery.  Relevance: Confirmed that the technical solution meets training needs and performance requirements.  Reference: Documentation of successful login and database storage results.

[ Insert screenshot / evidence image here ]

Evidence Item 3 — Project Work Breakdown Structure (WBS):

Description: Explain that this chart defines the project roadmap, task ownership, and governance phases for the CyberShield project. Relevance: State that it ensures accountability and tracks progress against the May 15 submission deadline.

Additional Evidence / Notes:

Add any further evidence, code snippets, configuration details, or notes here. Continue as needed.